ECET 490 / CPET 490

Project Phase I

Project Charter

Autonomous Golf Bag Carrier

Submitted By:

Aaron Ruble

Baraka Kagimbi

Tyler Hall

Date Submitted:

November 16, 2025

Project Faculty Advisor:

Dr. Hongli Luo

## PROJECT CHARTER

| Project Name: Autonomous Golf Bag Carrier | Class: Senior Design: Phase 1 |
| --- | --- |
| Date: 11/16/25 | Revision Number: 1 |

| - PROJECT INTRODUCTION |  |  |  |  |
| --- | --- | --- | --- | --- |
| The scope of this project is to design and develop an autonomous golf bag carrier that follows the user at a safe, adjustable distance while navigating typical golf course terrain. The system will use a Raspberry Pi 5 as the main processing unit and rely on a combination of ultrasonic sensors and laser distance sensors to detect obstacles and ensure safe pathing. To track and follow the user within 15 meters, the system will incorporate either Ultra-Wideband (UWB) positioning modules or GPS-based tracking, allowing the carrier to determine both the distance and direction of the user’s remote which will have it’s own respective ESP32 microcontroller. The carrier will be built on a custom motorized platform with wheel-driven motors controlled by the Raspberry Pi. The Bluetooth-enabled remote will allow the user to pause, resume, or manually control the system, particularly in areas where autonomous movement is restricted. By combining sensor-based obstacle detection with UWB or GPS tracking, the system will achieve reliable autonomous movement. The overall goal is to create a compact, battery-powered, and intelligent robotic system capable of safely and efficiently following a golfer in an outdoor environment. |  |  |  |  |
| - DELIVERABLES |  |  |  |  |
| - Prototype - Final Report - Final Product - Presentation |  |  |  |  |
| - SCOPE DEFINITION |  |  |  |  |
| #### The project tasks and activities will include: - Design and prototype the embedded microcontroller system (Raspberry Pi 5) - Integrate ultrasonic and laser distance sensors for obstacle detection - Integrate UWB or GPS modules for user distance and direction tracking - Develop Bluetooth communication between the carrier and handheld remote - Integrate motorized movement with DC motors and motor drivers - Design 3D-printed enclosures for electronics and sensors - Design the physical frame and golf bag mounting system - Fabricate the physical frame and bag mount - Develop autonomous following logic using sensor inputs and tracking modules - Implement obstacle-avoidance and safe-path movement logic - Assemble and test a functional prototype - Conduct multi-scenario outdoor and indoor testing - Adjust and troubleshoot - Optimization - Project Completion - Final Report written - Project Presentation finalized The project will not include: - Full long-distance GPS navigation (beyond user tracking range) - Complete weatherproofing for all components - Full golf course mapping or terrain pre-scanning |  |  |  |  |
| - PROJECT MILESTONES |  |  |  |  |
| - Project Start - Iterative Project Design Presentation - End of Semester - Material Acquisition - Raspberry Pi Setup and distance module implementation - Bluetooth remote functionality - Motorized bag mount assembly and testing - Functioning Programming - Object detection testing and integration - Full System Integration - Full Functioning Product - Presentation given - Final Report Submitted |  |  |  |  |
| - COURSEWORK AND RELEVANT EXPERIENCE |  |  |  |  |
| Related Courses - CPET 355 - ECET 146 - ECET 205 - CPET 565 / ITC 430 - CPET 281 / ITC 331 - CPET 181 - CPET / ECET 470 - CPET / ECET 490 - CS 161 - CS 232 - CS 260 - CS 271 Relevant Experience Work: - Tyler Hall - Automation Engineering Internship (Summer 2025) Hobbies/Outside Interests: - Mircrocontrollers - General technology - Robotics technology - Tinkering with Raspberry Pi - Golf |  |  |  |  |
| - RISKS |  |  |  |  |
| Primary Technical Risk: - Bluetooth connectivity reliability between handheld remote and carrier - UWB/GPS tracking accuracy limitations, especially with outdoor interference - Sensor reliability (ultrasonic and laser range sensors may give false positives/negatives depending on terrain, weather, and grass height) - Motor or electronics component failure - Battery capacity and runtime limitations during extended outdoor use - Environmental interference (sunlight, reflections, uneven ground affecting sensors) - Processing limitations when handling multiple sensors and tracking systems simultaneously Primary Schedule Risk: - Time management for hardware integration, tuning sensors, and debugging movement logic - Scope creep, especially adding new features (terrain handling, suspension, mapping) - Limited lab or workspace availability for large-platform testing - Group schedule conflicts, especially for outdoor movement tests - Weather constraints reducing ability to test on actual golf-course-like terrain Primary Cost Risk: - Budget constraints, especially with UWB modules, batteries, and motors - Unexpected component replacements (motors, tires, sensors) - Tool or fabrication costs, including 3D printing, frame construction, or custom mounts - Battery and power system costs, which may exceed initial estimates |  |  |  |  |
| - Initial BUDGET Estimate |  |  |  |  |
| Material Costs (est): $ 1114.00 Tool Costs (est): $ 100.00 Labor Hours – Project Team (est): 180 hr Labor Hours – non-Project Team (est): 15 hr |  |  |  |  |
| - PROJECT ORGANIZATIONAL STRUCTURE |  |  |  |  |
| Identify the key stakeholders and team members by name and role. If any non-Project Team hours are budgeted, those stakeholders shall be identified.) |  |  |  |  |
| Name |  | Role | Optional Info (email/phone/etc) |  |
| Aaron Ruble |  | Project Team Member | rublad01@pfw.edu 260-240-9969 |  |
| Tyler Hall |  | Project Team Member | halltj01@pfw.edu 260-444-7802 |  |
| Baraka Kagimbi |  | Project Team Member | kagibm01@pfw.edu 574-256-8637 |  |
| Dr. Hongli Luo |  | Project Faculty Advisor | luo1@pfw.edu |  |
| Prof. Alasti |  | Phase II Professor | alastih@pfw.edu |  |
| - PROJECT AUTHORIZATION (shall be signed) |  |  |  |  |
| Approved by: | Project Faculty Advisor |  |  | Date |
|  |  |  |  | 11/18/2025 |
| Approved by: | Prof. Alasti |  |  | Date |
| Approved by: | Project Member(s) |  |  | Date |
|  | Baraka Kagimbi Tyler Hall Aaron Ruble |  |  |  |